Glimmora ONE

Deliverable 04 — Project Documents  ·  v0.5.0  ·  2026-05-17  ·  Glimmora — sanjay@glimmora.ai

Project Documents

Project summary

Glimmora ONE is a calm AI-powered space for inner work, combining a guided OTT library, an AI wisdom companion, a reflection journal with a digital twin, an in-app help chatbot (Glimmora Guide), and a structured admin layer (Customers / Creators / Moderators) into one product. Current shipping version: 0.5.0. Owner: Glimmora — sanjay@glimmora.ai.

In-scope (current build on main)

Auth + account lifecycle

Signup with confirm-password gate, login, logout. JWT in httpOnly cookie. Single-redirect login routing by role + onboarding + pending-app state.

Show / hide password toggle on every password field (signup, login, /apply, create-moderator).

Customer / member-facing

4-step onboarding (Welcome / Intention / Focus / Begin) with companion welcome message; skippable.

Dashboard with 'Today's three small steps' (Arrive / Notice / Reflect) + streak.

AI Companion (gpt-4o-mini) with emotion classification, suggested reflection prompt, conservative crisis surface with region-aware helplines.

Stories: series + episode catalog, HLS player, watch-progress save + resume, continue-watching surface.

Reflection: create journal entry, AI 'noticing' synthesis (✦), digital twin trend chart, milestones.

Profile: edit identity, role display, tier badge (Standard / Premium).

Public 'Apply as creator' on landing nav + footer + dashboard CTA. Creates account + pending application atomically.

Under-review gate for users with a pending application — cannot escape until moderator decides.

Moderator surface

/moderate/applications — list filterable by pending / approved / rejected.

Review card with pitch + clickable links + attachments. Approve / Reject with optional note. Notification fires to applicant.

Superadmin surface

Three role-locked tabs: Customers / Creators / Moderators. Each has its own 4-tile hero strip.

Stat tiles are CLICKABLE FILTERS — tap to narrow the list, tap again to clear. Selected tile gets an amber glow ring.

Inline ✎ Edit + 🗑 Delete on every row. Delete opens a confirm-type-username modal and cascades to every owned row (reflections, conversations, watch progress, subscriptions, applications, notifications). Superadmin targets are protected.

Subscription manager on the edit page — Add / Edit popup with tier dropdown + date pickers. Adding flips the user's tier badge immediately and fires a notification.

Create moderator popup on /admin/moderators.

In-app help

Glimmora Guide — floating amber bubble bottom-right, draggable on right-click, openable on left-click. Polls /v1/support/chat backed by gpt-4o-mini with a hand-curated 200-line app-knowledge prompt. Crisis-aware. Tested with 23+ realistic questions before shipping.

Notifications

Bell in topbar with unread count. Polling every 30s. Triggers: application_submitted (mods), application_approved/rejected (applicant), subscription_changed (customer), moderator_promoted (new mod).

Visual system

Real brand logo (logo.png) in the sidebar + marketing nav + favicon.

Pictured warm bokeh background + grain overlay + glassmorphic panels + glowing stat tiles + hero glow orbs.

Chrome-less app shell — sidebar + topbar are floating elements with no container background.

Dark + light theme with cross-fading bokeh; persistent via localStorage; no flash of wrong theme.

Infrastructure

Postgres in dev (local) + prod (Neon / DO managed); lifespan idempotently creates tables on first boot.

DigitalOcean App Platform deployment via .do/app.yaml (auto-deploy on push to main).

OpenAI API integration verified live — gpt-4o-mini powers Companion + reflection noticings + support bot.

Out of scope (deferred / on progression branch)

Stripe self-serve subscription checkout — Premium is admin-granted only.

Real SMTP wiring — settings.smtp_enabled scaffold exists; password-reset / data-export / self-delete features live on the 'progression' branch.

Email verification at signup.

Native video upload + transcoding (creators paste URLs today).

Avatar file uploads (avatarUrl is a text field).

Native mobile apps (web-first; mobile sidebar + bottom-nav are PWA-ready).

Automated test suite (manual Playwright walkthroughs done per release).

Milestones

| Date | Tag | Highlights |
| --- | --- | --- |
| 2026-05-11 | v0.1.0–v0.2.0 | Initial release: auth, content, Companion, journal, circles, onboarding + daily ritual, creator application flow. |
| 2026-05-12 | v0.2.1–v0.2.2 | Polish: single-redirect signup, role/tier in sidebar, theme on auth pages, motion across buttons/cards/transitions. |
| 2026-05-15 | v0.3.0 | Feature-completion pass on progression branch: forgot/reset password, change password, data export, self-delete, watch resume + continue-watching, reflection edit + search + range, conversation drawer, creator edit/unpublish/delete, admin search + content moderation + audit log. |
| 2026-05-16 | v0.4.0-mvp | Slimmed main to daily-ritual MVP. progression branch preserved with full feature set. |
| 2026-05-17 | v0.4.5 | Phase A — Spiritual Knowledge Graph seed (12 situations × 5 frameworks × 3 practices, two read endpoints). |
| 2026-05-17 | v0.5.0 | Redesign: 4-role hierarchy (customer/creator/moderator/superadmin), public /apply + /under-review gate, subscriptions, notifications, role-locked admin tabs with clickable filter tiles + inline Edit/Delete, Postgres migration, Glimmora Guide help bot, chrome-less floating shell, real brand logo, confirm-password gate. |

Roles & responsibilities

| Role | Owner | Responsibilities |
| --- | --- | --- |
| Project Owner / Founder | Sanjay (Glimmora) | Vision, prioritisation, brand, creator outreach. |
| Engineering | — | Frontend (Next.js), backend (FastAPI), DB, deployment. |
| Design | — | Visual system, motion, copy, calm tone. |
| Content / Creator ops | — | Curate seed series; review creator applications (Moderator role). |
| QA | — | Run TESTING_GUIDE per release; regression Playwright walkthroughs. |
| Moderation | Moderator role-holders | Review flagged posts (progression branch), decide creator applications. |

Deliverables (this PR)

All v0.5.0 code on main — typecheck + production build green.

Tech docs pack (this folder, six documents).

Risks & mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Stripe not yet integrated | Cannot collect revenue self-serve | Premium gifted by admin; Stripe is next milestone. |
| Single-developer velocity | Roadmap slippage | Tight scope per release; reuse progression-branch features when needed. |
| AI cost variance per active user | Margin pressure | Model is configurable (OPENAI_MODEL); temperature tuned per surface. |
| Crisis-detection false negatives | Safety incident | Conservative regex by design; explicit CRISIS HANDLING in both Companion + Guide prompts. |
| Creator quality drift | Brand dilution | Public apply form + hand-vetted by moderators; admin can disable/delete any creator. |
| SMTP not wired (no password reset) | User onboarding friction | Documented in support bot's responses; superadmin can reset directly in DB if needed. Wire SMTP before public launch. |

Definition of Done (per release)

TypeScript compiles cleanly (tsc --noEmit) and Next.js production build succeeds.

Backend imports cleanly and /health returns ok.

Full role-based Playwright walkthrough passes (customer, creator, moderator, superadmin).

Glimmora Guide answers 5+ smoke questions accurately.

USER_MANUAL.md, TESTING_GUIDE.md, and Tech docs reflect the new behavior.